AGENTFORGE

Multi-Agent Full-Stack App Builder

Product Requirements Document  ·  Tech Stack  ·  Implementation Plan  ·  Architecture

| Field | Detail |
| --- | --- |
| Author | Rishi · Data Head, Infinitix Club, SNIST |
| Version | v1.0 |
| Date | May 2026 |
| Status | Brainstorming Complete — Ready for Build |
| Platform | Antigravity (Google) |
| Classification | Portfolio / Placement Project |

# 1. Product Requirements Document (PRD)

## 1.1 Problem Statement

Building a full-stack application requires expertise across frontend, backend, database design, and DevOps. This creates a high barrier for non-technical founders and students. Existing AI app builders (Emergent, v0.dev, Bolt) solve parts of this problem but operate as black boxes with no transparency into how the code is generated.

## 1.2 Product Vision

AgentForge is a multi-agent AI platform that takes a user's natural language prompt and autonomously generates, previews, and deploys a complete full-stack application — with full transparency into each agent's role and decision.

## 1.3 Target Users

- B.Tech / Engineering students building portfolio projects

- Non-technical founders prototyping MVPs

- Prompt engineers and AI enthusiasts exploring agentic systems

- Hackathon participants needing rapid prototyping

## 1.4 Core Features

### MVP (v1.0)

- Natural language prompt input for app description

- 4-agent system: Orchestrator, Frontend, Backend, Database

- Live in-app preview via WebContainers (StackBlitz)

- User feedback loop with up to 3 revision cycles

- GitHub commit of approved generated code

- Deployment via Antigravity platform

### v2.0 Roadmap

- UI/UX Designer agent with Figma MCP integration

- DevOps agent for CI/CD and Docker

- QA agent with Playwright testing

- Security agent with Semgrep scanning

- Documentation agent with auto-generated README

## 1.5 User Story

"As a student, I want to describe my app idea in plain English and receive a working, deployed full-stack application within minutes, so that I can focus on ideation rather than implementation."

## 1.6 Success Metrics

| Metric | Target |
| --- | --- |
| Time from prompt to preview | < 3 minutes |
| Code runs without manual fixes | > 80% of prompts |
| User revision loops needed | ≤ 2 average |
| Supported app types (MVP) | CRUD apps with auth |
| Monthly API cost (demo mode) | < $20 |

# 2. Tech Stack

## 2.1 Platform & Runtime

| Layer | Technology | Purpose |
| --- | --- | --- |
| Development Platform | Google Antigravity | Agent-first IDE, free preview, Gemini 3 runtime |
| Language | Python 3.11+ | Primary language for all agents |
| Package Manager | pip + requirements.txt | Dependency management |

## 2.2 Agent Orchestration

| Library | Version | Role |
| --- | --- | --- |
| CrewAI | Latest | Agent role definition, task delegation, team coordination |
| LangGraph | Latest | Stateful workflow graph, event-driven sequencing |
| LangChain | Latest | LLM provider abstraction, tool integration layer |
| Pydantic | v2 | Data validation for inter-agent messages |

## 2.3 LLM APIs

| Model | Provider | Use Case |
| --- | --- | --- |
| Claude Sonnet | Anthropic | Primary model for all 4 agents |
| Claude Haiku | Anthropic | Lightweight tasks — validation, summaries |
| Gemini 3 | Google | Antigravity native model, fallback option |

## 2.4 State & Memory

| Technology | Role |
| --- | --- |
| Redis | Shared real-time context between agents (session state) |
| PostgreSQL | Persistent task logs, conversation history, revision records |
| Mem0 (v2 roadmap) | Cross-session memory so agents remember previous builds |

## 2.5 Live Preview

| Technology | Role |
| --- | --- |
| StackBlitz WebContainers API | Runs Node.js in-browser, mounts generated files, live preview |
| React iframe | Embeds WebContainer preview inside AgentForge UI |
| @webcontainer/api | npm package for WebContainer integration |

## 2.6 MCP Servers (Per Agent)

| Agent | MCP Servers | GitHub Repos |
| --- | --- | --- |
| Frontend | Playwright MCP, Context7 MCP, Filesystem MCP | shadcn/ui, mui/material-ui, mantine |
| Backend | GitHub MCP, Sentry MCP, Context7 MCP | tiangolo/fastapi, expressjs/express, trpc/trpc |
| Database | PostgreSQL MCP, Supabase MCP, Filesystem MCP | prisma/prisma, supabase/supabase, drizzle-orm |
| Orchestrator | GitHub MCP, Brave Search MCP, Apify MCP | awesome-mcp-servers, langchain-ai/langgraph |

## 2.7 Version Control & Deployment

| Technology | Role |
| --- | --- |
| GitHub API (PyGithub) | Create repos, commit generated code, manage branches |
| Antigravity | Final production deployment of generated apps |
| WebContainers | Pre-deployment sandbox preview |

# 3. Implementation Plan

## 3.1 Phase Overview

| Phase | Duration | Focus | Deliverable |
| --- | --- | --- | --- |
| Phase 1 | Week 1 | Project setup + Orchestrator | Working Orchestrator that parses prompts |
| Phase 2 | Week 2 | 3 Specialist agents + shared memory | Agents generating code files |
| Phase 3 | Week 3 | WebContainers + feedback loop | Live preview + revision cycle |
| Phase 4 | Week 4 | GitHub integration + deploy + polish | End-to-end working demo |

## Phase 1 — Project Setup & Orchestrator (Week 1)

- Set up Antigravity project environment

- Install CrewAI, LangGraph, LangChain, Redis, PostgreSQL dependencies

- Configure Anthropic API key and test Claude Sonnet connection

- Define Orchestrator agent with CrewAI role, backstory, and goal

- Build prompt parser: extract app type, features, and tech preferences from user input

- Build task planner: Orchestrator breaks prompt into structured tasks for each specialist agent

- Test: Orchestrator correctly delegates 'build a task manager' into Frontend/Backend/DB tasks

## Phase 2 — Specialist Agents + Shared Memory (Week 2)

- Define Frontend agent with React/Next.js system prompt and MCP tool access

- Define Backend agent with FastAPI system prompt and GitHub MCP access

- Define Database agent with Prisma/PostgreSQL system prompt and DB MCP access

- Set up Redis for shared context: agent output namespace isolation

- Set up PostgreSQL for task logs and revision history

- Wire LangGraph workflow: Orchestrator → DB agent → Backend agent → Frontend agent (sequential with parallel options)

- Test: Full pipeline generates files for a simple CRUD app

## Phase 3 — WebContainers Preview + Feedback Loop (Week 3)

- Integrate @webcontainer/api into the AgentForge frontend UI

- Mount generated files into WebContainer on completion

- Render live preview inside React iframe component

- Build feedback input UI alongside the preview

- Wire feedback → Orchestrator → targeted agent re-run (only affected agent reruns)

- Implement 3-loop revision cap with token cost guardrails

- Test: User sees live app, gives feedback, preview updates within 60 seconds

## Phase 4 — GitHub + Deploy + Polish (Week 4)

- Integrate PyGithub: auto-create repo, push generated code with semantic commit messages

- Trigger Antigravity deployment on user approval

- Add agent activity log panel: show which agent is running and what it produced

- Prepare 3 demo prompts with recorded video backup

- Performance testing: measure token cost and latency per app generation

- Final documentation and README

# 4. System Architecture

## 4.1 High-Level Flow

| Step | Component | Description |
| --- | --- | --- |
| 1 | User Input | User enters natural language prompt in AgentForge UI |
| 2 | Orchestrator | Parses prompt via LLM API call, creates task plan, delegates to agents |
| 3 | Specialist Agents | Each agent makes its own LLM API call, generates code files |
| 4 | Shared Memory | Agents write output to Redis namespace, read each other's context |
| 5 | WebContainer | Generated files mounted in-browser sandbox, live preview rendered |
| 6 | Feedback Loop | User reviews preview, gives feedback, targeted agent reruns (max 3x) |
| 7 | GitHub Commit | Approved code committed with semantic messages via GitHub API |
| 8 | Deploy | Antigravity deploys the final app to production URL |

## 4.2 Agent Communication Protocol

Agents do not communicate directly. All inter-agent communication flows through the Orchestrator and shared Redis memory. Each agent writes to its own namespace (e.g. agent:frontend:output) and reads from others' namespaces as needed. This prevents race conditions and makes debugging straightforward via LangSmith traces.

## 4.3 LLM Call Structure Per Agent

| Agent | System Prompt Focus | Input Context | Output |
| --- | --- | --- | --- |
| Orchestrator | Task planner + delegator | User prompt | Structured JSON task plan |
| Database | Schema design expert | App requirements from Orchestrator | schema.sql + migrations |
| Backend | API developer | Schema from DB agent + requirements | FastAPI routes + models |
| Frontend | React developer | API endpoints from Backend + design req | React components + pages |

## 4.4 Revision Loop Architecture

When a user provides feedback after viewing the preview:

- Orchestrator receives raw feedback text

- Orchestrator makes one LLM call to classify which agent(s) need to rerun

- Only the affected agent(s) rerun with the new context

- Unaffected agents' output remains cached in Redis

- Preview refreshes with updated files

- Loop counter increments — hard cap at 3 revisions per session

## 4.5 Cost Management Strategy

| Strategy | Implementation |
| --- | --- |
| Parallel agent execution | Frontend + Backend + DB agents run in parallel where possible |
| Lazy activation | Agents only spin up when their task is ready, not all at once |
| Small model for lightweight tasks | Claude Haiku for validation, summaries, and classification |
| Revision targeting | Only affected agent reruns on feedback, not all 4 |
| Session token budget | Hard cap on total tokens per session (configurable) |
| Redis caching | Agent outputs cached to avoid redundant LLM calls on re-render |

## 4.6 Technology Decision Log

| Decision | Chosen | Rejected | Reason |
| --- | --- | --- | --- |
| Agent Framework | CrewAI | AutoGen, MetaGPT | Simpler role definition, better LangChain integration |
| Workflow Graph | LangGraph | Temporal, Prefect | Native LLM support, stateful checkpointing |
| Preview | WebContainers | Docker, Vercel Preview | In-browser, zero infra, instant |
| Memory | Redis + PostgreSQL | Shared file system | Fast reads, persistent logs, namespace isolation |
| LLM | Claude Sonnet | GPT-4o | Better code gen, longer context, cost per token |

## 4.7 MVP Scope Boundaries

The following are explicitly OUT OF SCOPE for v1.0 and will be tackled in v2.0:

- Real-time features (WebSockets, SSE) — CRUD only in MVP

- Complex authentication — basic JWT auth scaffold only

- Database migrations that handle production data safely

- Mobile app generation — web apps only

- Multi-user collaboration on the same project

- Security agent, Performance agent, QA agent, Docs agent

AgentForge · Built by Rishi · SNIST 2026

github.com/Rishi5377